- Finance and accounts

- Marketing

- Procurement

- HR

- Customer Relations

- Material & Equipment Control

- Project Management

Finance & Accounts

- Study Budget

- Validate all construction related expenses (local)

- Validate all import expenses

- Cross check procurement invoices against prior budget

- Pay construction labor

- Pay material purchases

- Pay creditors

- Pay all office expenses

- Pay salaries

- Pay PAYE

- Pay NSSF

- Do monthly bank reconciliation

- Carry out monthly reconciliation on Old Mutual accounts

- Generate budget reports (weekly, monthly, quarterly, annual) (expenses vs allocated budget)

- Share weekly reports with HQ

- Generate reports on revenue (monthly, quarterly, annual)

- Keep a very tight leash on leakages and overruns

- Generate monthly ledgers and share with auditor

- Maintain a P&L account

- Maintain a cashflow account

- All payments through bank, mobile money, apps etc…..avoid cash payments as much as possible

Procurement

- Study project budget

- Identify source of materials

- Negotiate all materials to the bone

- Procure materials

- Keep all records of quotations, invoices, receipts

- Receive all materials procured and have them recorded

- Coordinate with finance team and project management team

- Generate weekly budget reports

- Generate monthly budget reports

- Generate quarterly budget reports

- Share reports with HQ

- Keep a close eye on cost overruns / leakages

Customer relations

- Study sales plan

- Study Marketing plan

- Coordinate with Marketing team on all prospects

- Follow up with all leads through all forms of communication

- Upon closure, meet clients and educate them about the product and all expectations

- Follow up on collections with the clients

- Share monthly payment status and targets with customers

- Handle all customer queries

- Generate monthly performance reports on all client closures and collections and share with HQ

- Keep company social media pages very active

- Follow up on customer furniture selection and update the catalogue

Material and Equipment Control

- Study Material and equipment schedule

- Receive all material from procurement

- Record all materials received

- Allocate material needed for construction to individual workers and they should sign receipt

- Monitor usage of all material

- Receive all equipment both purchased and leased/ rented

- Every morning distribute the equipment needed for works to individual workers and have them acknowledge receipt

- Every evening receive equipment and check on damages

- If damage is by reckless work, report to finance/ project management and finance, they will determine deduct ions

- Keep weekly report status on equipment

- Generate weekly material usage and share report with management

- Generate weekly health status of all equipment

Project Management

- Supervision and management of all subcontractors and site works

- Ensuring timely commencement of site works

- Scheduling weekly site meetings

- Generating daily, weekly and monthly reports

- Overseeing materials delivered and securing them in the site stores

- Ensuring that all site tools/equipment are secured

Pre and post construction

- Identifying a piece of land

- Carrying out extensive due diligence on the selected piece of land by the legal team(both physical and land registry due diligence); and open up boundaries using an independent surveyor who is mandated to issue a survey report.

- Execute purchase agreement with the land seller after thorough due diligence has been carried out.

- Make payment for the land purchased

- Receive the duplicate certificate of title, transfer forms, national ID and passport photos from the land seller.

- Handover the duplicate certificate of tile and accompanying documents to the land registry to transfer the title to Strata.

- Engage architect to come up with concepts and architectural designs for the project

- Submit the agreed upon architectural, structural and M&E designs to the relevant government  local authority for approval.

- After receiving the approved designs and other approval documents from the local authority, clearing the purchased land commences.

- Construction of perimeter wall and security guard’s house

- Hiring site security

- Application for site water and electricity from NWSC and UEDCL respectively

- Setting out the blocks by the technical team

- Foundation works commence

- Concrete pre-fabs are set on the completed foundation

- Inner walls (if any) construction commences

- Plastering the inner walls

- Paint team starts with wall preparation

- Compound works (leveling and paving)

- Drainage and sewer system works

- Tile team commences

- Plumbing team (installation of all sanitary ware and faucets)

- Electrical installation works

- CCTV, razor wire and electric fence installation

- Wood works (door frames, doors, wardrobes, kitchen cabins-locks, hinges, magnetic catchers)

- Steel works (kitchen door and maid’s room door)

- Aluminium works (windows, nets, bathroom partitions)

- Interior design (gypsum molds/works)

- Paint team finishes

- Installation of appliances and furniture

- Clients move in